[image: ]


TIMETABLE AND CHECKLIST
TOWN OF LAPEL, INDIANA
SEWAGE WORKS REVENUE BONDS, SERIES 2026


	Done
	Date
	Action

	√
	Early October
	Municipal Advisor works with Town to size bonds; finalize method of bond sale/placement 

	
	October 15
	Council meeting to introduce and adopt Bond Ordinance; will require a suspension of the rules


	
	October 16
	Submit Notice of Adoption to papers

	
	October 21
	Notice of Adoption runs in local papers

	
	October 28
	Deadline to file application with Indiana Bond Bank

	
	Week of November 16
	Sent draft closing documents to Barnes for review; Bond Counsel circulates bond closing documents to various parties for review and execution 

	
	November 18
	Bond Bank meeting where they will consider and approve Lapel’s participation in CFR

	
	Noon on November 20

	Send executed signature page to QEPA to Barnes

	
	December 8
	Send pdf of transcript to Barnes for review

	
	December 14
	Preclosing on Bonds

	
	December 15
	Closing; Bond proceeds available for disbursement
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